### Work items

|  |  |  |
| --- | --- | --- |
| Task | Duration (Hrs) | Predecessor Task(s) |
| 1. Requirements Collection | 10 | - |
| 2. Setup Player Gameobject | 5 | 1 |
| 3. Create Movement Controller | 15 | 2 |
| 4. Create Interaction Controller | 15 | 2 |
| 5. Unit Testing | 15 | 3,4 |
| 6. Integration Testing | 10 | 5 |

### Gantt timeline

